THE FOUNDRY

Project Synopsis & Development Roadmap

Version 1.11  |  March 2026

James Shoemaker  |  Personal Project

# 1. Project Overview

The Foundry is a single-file React PWA for structured strength training, built on Renaissance Periodization (RP) mesocycle methodology. It generates personalized PPL/Upper-Lower/Full-Body training programs, tracks progressive overload across a full training cycle, and provides a gym-ready interface for logging sessions set by set.

| Current Version | 1.11 |
| --- | --- |
| File | Foundry_1_11.html (single file, ~9,600 lines) |
| Stack | React 18 (Babel CDN, no build step), localStorage, Anthropic API |
| Platforms | PWA (browser); Capacitor migration planned April 2026 |
| Store Target | iOS App Store + Google Play (end of April 2026) |
| Design System | Dark mode primary; light mode implemented, QA pending |
| Exercise DB | 159 exercises with descriptions, YouTube links, BW support |
| Split Support | PPL, Upper/Lower, Full Body — 4 to 8 week meso lengths |

# 2. Architecture & Tech Decisions

## Single-File Monolith

The entire application — CSS variables, all component functions, the 159-exercise database, localStorage helpers, the program generator, and the AI prompt — lives in one .html file. No build step, no bundler, no deployment pipeline. Babel transpiles JSX at runtime in the browser. This will remain the architecture through beta; the Capacitor migration in April wraps this file directly.

## Data Layer (localStorage)

All data stored under the ppl: namespace. Key schema:

- ppl:profile — JSON profile (name, gender, weight, equipment, split, start date, workout days, theme)

- ppl:day{d}:week{w} — set data per session (weight, reps per set per exercise)

- ppl:notes:d{d}:w{w} — session notes

- ppl:exov:d{d}:w{w}:ex{e} — this-week exercise override

- ppl:exov:d{d}:ex{e} — full-meso exercise override

- ppl:completed — stringified set of 'dayIdx:weekIdx' keys

- ppl:currentWeek — active week cursor

- ppl:archive — JSON array of up to 10 archived meso snapshots

- ppl:onboarded — flag to skip onboarding after first run

- ppl:snapshot — auto-backup written on week complete

- ppl:theme — 'dark' or 'light'

Export/import backup is implemented in Data Management (exports full localStorage as JSON).

## Program Generator

generateProgram(profile) maps equipment and split type to exercise selection from EXERCISE_DB. Anchor exercises (compound lifts) are promoted when equipment is available. Exercise overrides are applied post-generation. PROG_TARGETS provides week-by-week rep/weight progression goals scaled to meso length via buildMesoConfig().

## Progression System

Each exercise has a progression type: 'weight' (compound) or 'reps' (isolation). PROG_TARGETS maps week index to a goal string (e.g. 'add 5 lbs', 'top of rep range'). These are displayed in the exercise card header as a goal pill. Phase colors (Accumulation / Intensification / Peak / Deload) are applied throughout the UI.

## PR Tracking

PRTracker computes personal records by scanning all historical set data across all weeks. Uses actual weight x reps comparison — not estimated 1RM. Bodyweight exercises track effective weight (bodyweight + added load). Sparklines show volume trend per exercise. MesoHistory also surfaces PRs from archived cycles.

# 3. Navigation Structure

The app has two layers of navigation: the App layer (home / day view) and the HomeView layer (4-tab bottom nav).

## Bottom Tab Bar (HomeView)

- Home — meso progress ring, week/phase card, next session CTA, this-week volume bar, profile/history links

- Progress — volume landmarks by muscle, week muscle breakdown, PR tracker

- Schedule — month calendar, Meso Overview nav card, full week-by-week session list

- Explore — exercise library (159 exercises, filterable), sample programs, app about/philosophy

## Sub-pages (navigate via goTo, tab bar hides)

- Meso Overview — phase strip, exercise list per week

- Weekly Summary — volume and session stats for any completed week

- Meso History — archive of completed cycles with PR highlights

- Profile — edit name, age, weight, theme

- Data Management — export / import / reset

# 4. Feature Status

| Feature | Status | Notes |
| --- | --- | --- |
| Program generation (AI + manual) | COMPLETE | Both paths working; AI uses Anthropic API |
| 4-tab bottom navigation | COMPLETE | Home / Progress / Schedule / Explore |
| Day View — set logging | COMPLETE | Weight, reps, checkmark, rest timer auto-fires |
| Rest timer (visual + audio + haptic) | COMPLETE | AudioContext beep + navigator.vibrate |
| Exercise swap (week or full meso) | COMPLETE | SwapModal with scope selection |
| Bodyweight load model | COMPLETE | BW + added weight tracked, shown in PRTracker |
| PR Tracker with sparklines | COMPLETE | Trend arrows, best set display, BW-aware |
| Volume Landmarks (MEV/MAV/MRV) | COMPLETE | Color-coded bands, per muscle group |
| Meso History archive (10 cycles) | COMPLETE | Snapshot on week complete, PRs surfaced |
| Export / Import backup | COMPLETE | Full localStorage JSON download + restore |
| Phase-aware color system | COMPLETE | Accum / Intens / Peak / Deload per week |
| Exercise How To + YouTube links | COMPLETE | All 159 exercises with descriptions + video URL |
| Schedule calendar (month view) | COMPLETE | Workout days highlighted, completion dots |
| Explore tab — Exercise Library | COMPLETE | Search, tag/equip filter, How To modal |
| Explore tab — Sample Programs | COMPLETE | 4 prebuilt mesos, collapsible day view |
| Explore tab — About / Philosophy | COMPLETE | Feature cards, methodology callout |
| Dark mode | COMPLETE | Primary design, fully QA'd |
| Light mode | IN PROGRESS | Variables defined, QA pass not yet done |
| Onboarding flow | IN PROGRESS | 3-screen text dump; needs Explore-first revamp |
| No-meso → Explore auto-route | PENDING | App should open Explore when no active meso |
| Weight auto-suggest | PENDING | Pre-fill suggested weight from prior week history |
| Supersets | QUEUED | Paired exercise logging, shared rest timer |
| Giant sets | QUEUED | 3+ exercise circuits |
| Cardio logging | QUEUED | Session type, duration, notes, optional HR |
| Capacitor migration | QUEUED | Week 3 of April plan |
| Push notifications | QUEUED | Requires Capacitor — rest timer on lock screen |
| App icon / splash / store assets | QUEUED | Week 4 of April plan |

# 5. Priority Roadmap to Store Launch

| # | Feature | Effort | Impact |
| --- | --- | --- | --- |
| 1 | Light mode QA pass — every screen and subscreen | Medium | Critical |
| 2 | No-meso state routes to Explore tab | Low | High |
| 3 | Weight auto-suggest (prior week history pre-fill) | Medium | High |
| 4 | Onboarding revamp — Explore-first, kill static text dump | Medium | High |
| 5 | Supersets — paired exercises, shared rest timer | High | High |
| 6 | Export backup nudge after first workout complete | Low | High |
| 7 | Cardio logging — session type, duration, notes | Medium | Medium |
| 8 | Capacitor migration — native wrapper | High | Critical |
| 9 | Push notifications (post-Capacitor) | Low | High |
| 10 | App icon, splash screen, store assets | Medium | Critical |

Store target: end of April 2026. Weeks 1-2 polish (items 1-6), Week 3 Capacitor migration, Week 4 store prep + assets, Week 5 TestFlight, Week 6 submit, buffer to April 30.

# 6. Key Component Index

| Component | Purpose |
| --- | --- |
| App | Root — routes between onboarding, setup, home, day view |
| HomeView | 4-tab shell with bottom nav bar, all tab content rendered here |
| DayView | Full session logging view — exercise cards, rest timer, complete modal |
| ExerciseCard | Per-exercise set logging — weight/reps inputs, checkmarks, history, swap, warmup, how-to |
| SwapModal | Exercise substitution — week or full meso scope |
| PRTracker | Personal records across all weeks — sparklines, trend arrows, BW-aware |
| ProgressPage | Progress tab shell — volume landmarks, muscle breakdown, PR tracker |
| VolumeLandmarksCard | MEV/MAV/MRV bands with current week status |
| MesoMuscleCard | Week-by-week muscle volume heatmap |
| WeekSection / DeloadSection | Collapsible week rows in Schedule tab |
| MesoOverview | Phase strip + full exercise/set list per week |
| MesoHistory | Archive viewer — completed cycles, PRs, snapshot data |
| WeeklySummary | Weekly volume and session stats for any completed week |
| ExplorePage | 3-section explore: home/about, exercise library, sample programs |
| SetupPage | Manual setup builder — all profile fields |
| OnboardingFlow | 3-screen first-run text intro (revamp pending) |
| ProfilePage | Edit profile fields post-setup |
| FoundryBanner | Sticky top banner with meso/week subtitle |
| WarmupCard | Warmup protocol modal per exercise |
| ThemeToggleCard | Dark/Light theme switcher in Profile |
| buildMesoConfig() | Computes MESO config from mesoLen, daysPerWeek, splitType |
| generateProgram() | Maps profile to exercise list using EXERCISE_DB |
| autoSelectProgram() | AI-assisted program selection wrapper |
| archiveCurrentMeso() | Snapshots and stores current cycle before reset |
| exportData() / importData() | Full localStorage JSON backup/restore |

# 7. Known Issues & Technical Debt

- CalendarStrip component (line ~3482) exists but is not rendered anywhere — either vestigial or reserved for a future horizontal strip view. Should be removed or documented.

- icons object was previously defined inside the landing tab IIFE — moved to HomeView scope in 1.11 so all tabs can reference shared SVGs. Verify no lingering references in IIFE.

- Exercise history loaded synchronously on every ExerciseCard expand — acceptable now, watch for jank at high week counts.

- goTo('weekly') is called from the this-week volume mini-bar on Home. Weekly Summary is a sub-page (not a main tab), so goBack() correctly returns to Home. No UX issue, but document the intent.

- Rest timer fires vibrate + AudioContext beep on zero. On iOS, AudioContext requires a user gesture to initialize — the setInterval callback may not count. Needs testing on device; Capacitor migration will handle this properly with native audio.

- Light mode colors were set by estimation, not QA. Expected to have contrast and separation issues throughout. Full QA pass is the next priority.

# 8. Development Rules

- Always single file — no splitting until Capacitor migration

- Warmup sets are excluded from all calculations (volume, PRs, progression)

- Babel transpiles JSX at runtime — no build step, no imports

- All localStorage keys under ppl: namespace

- Export/import backup must remain functional at all times

- Letters always output as .docx files

- Work in conversational peer tone — direct, no fluff

The Foundry  |  Personal project by James Shoemaker  |  v1.11 March 2026